CHANGE ORDER No. 3

under the change control procedure (clause 3, MSA dated 14 March 2024)

Change Order Ref:	MRG-TF-CO-003

Date:	2 September 2024

Requested by:	Helena Vance, Programme Director, Meridian Retail Group plc

## 1.  Description of change

1.1  At the Customer’s request, the Supplier shall design, build and implement a customer loyalty module ("the Loyalty Module"), comprising points accrual, redemption at EPOS, and a loyalty member database. The Loyalty Module was not part of the original scope under SOW-01.

## 2.  Effect on timetable

2.1  The parties agree that, to accommodate the additional works, the go-live date is revised from 1 October 2024 to 18 November 2024. The revised date applies to the Platform as a whole.

## 3.  Effect on charges

3.1  The additional charge for the Loyalty Module is £180,000, payable on go-live.

Agreed and signed by the parties:

| For the Customer .................................... Name: Priya Nair Title: Head of Procurement Date: 2 September 2024 | For the Supplier .................................... Name: Marcus Reilly Title: Project Director Date: 2 September 2024 |
| --- | --- |