PHASE 1 — USER ACCEPTANCE TESTING

ACCEPTANCE CERTIFICATE

Project:	Meridian Platform implementation (MSA 14 March 2024)

Certificate ref:	UAT-P1-CERT

Date:	12 November 2024

This certificate confirms that User Acceptance Testing of Phase 1 of the Platform (core inventory and EPOS) was carried out between 21 October and 11 November 2024.

Meridian confirms that Phase 1 has passed User Acceptance Testing and is accepted, subject to the resolution of the outstanding minor (Severity 3 and 4) items listed in the snag log appended to the UAT report. No outstanding Severity 1 or Severity 2 items were recorded at the date of this certificate.

| Accepted for Meridian .................................... Priya Nair Head of Procurement 12 November 2024 | Submitted by TechFlow .................................... Marcus Reilly Project Director 12 November 2024 |
| --- | --- |